TermPath

Semester Financial Decision Engine for Students

Hackathon Project Plan - 36 Hours to Build, 5 Minutes to Present

Positioning shift: this is not a chatbot-first finance assistant. The product is a dashboard and decision simulator that helps students stress-test major life choices like moving out, reducing work hours, or taking summer school. AI is optional and only helps parse inputs or explain results.

# 1. Team & Role Assignments

Three developers, clearly divided responsibilities to avoid merge conflicts and keep the unique parts of the product moving in parallel.

| Role | Primary Ownership | Key Deliverables |
| --- | --- | --- |
| Developer 1 - Frontend / UX | Intake flow, dashboard, comparison view, final polish | Editable student profile, timeline cards, charts, risk flag UI, demo-friendly layout |
| Developer 2 - Backend / Simulation | Profile model, rules engine, scenario simulator, repair-mode logic | Financial calculations, monthly projections, feasibility scoring, top 3 recommended adjustments |
| Developer 3 - AI / Integration / Demo | Optional natural-language parsing, explanation layer, seed data, deployment, demo prep | Prompt templates, explanation cards, sample profiles, deployment pipeline, presentation flow |

Rule of thumb: anything tied to math, constraints, feasibility, or score calculation should work even if the LLM is disabled.

# 2. Product Definition & MVP Scope

The core experience should feel like a student planning system, not an AI chat window. The user fills in or edits a profile, sees their semester financial runway, tests a major decision, and gets a transparent action plan.

| Layer | What the User Sees | Why It Matters | Must Exist Without AI? |
| --- | --- | --- | --- |
| Profile Builder | Structured inputs for income, tuition, rent, debt, hours worked, savings, deadlines | Creates real system state instead of a chat transcript | Yes |
| Runway Dashboard | Monthly cash flow, emergency buffer, deadline collisions, upcoming crunch months | Makes the product visual, stateful, and memorable | Yes |
| Risk Detection | Deterministic flags such as tuition-gap risk, rent burden, thin savings buffer | Shows reasoning that judges can trust | Yes |
| Decision Simulator | Compare current plan vs. a scenario such as moving out next term | This is the flagship feature and demo moment | Yes |
| Repair Mode | Top 3 changes that would make a risky plan feasible | Moves from diagnosis to action | Yes |

Best single demo scenario: "Can I afford to move out next term?" It is concrete, emotional, easy to explain, and naturally produces tradeoffs.

# 3. Recommended Tech Stack

Keep it simple and use tools your team already knows. The unique value comes from the logic and UX, not from a complicated stack.

| Layer | Recommended Choice | Reason |
| --- | --- | --- |
| Frontend | React or Next.js + Tailwind + Recharts | Fast to build and easy to turn into a clean dashboard |
| Backend | FastAPI or Express | Simple APIs for profile state, rules, and simulation |
| Storage | SQLite, Supabase, or in-memory JSON | Enough for MVP; full persistence is optional |
| Rules / Math | Plain Python or TypeScript modules | Transparent calculations are easier to debug and explain |
| AI Layer | OpenAI / Claude for parsing or explanation only | Keeps AI in a supporting role |

# 4. Build Phases - Sequential Order

The 36 hours are split into 5 phases. Each phase has a clear goal and a visible checkpoint. Finish the current phase before expanding scope.

## Phase 0: Setup & Scaffold (Hours 0-2)

Goal: Everyone can run the app locally, push code, and load a shared demo profile. No feature work yet.

Checkpoint: Frontend can call /health, backend returns seeded profile data, and the dashboard shell renders without errors.

## Phase 1: Structured Intake + Runway Dashboard (Hours 2-10)

Goal: Build the student profile flow and the main dashboard. The user should be able to enter or edit financial details and immediately see a semester view.

Checkpoint: A demo student profile loads and updates live on screen, including monthly cash flow, savings runway, and deadline cards.

## Phase 2: Risk Detection + Crunch Month Flags (Hours 10-18)

Goal: Add deterministic rules that surface the biggest financial issues. Keep the logic explicit and testable.

Checkpoint: The app flags at least 3 useful issues such as tuition shortfall, high rent burden, or emergency buffer below 1 month.

## Phase 3: Decision Simulator + Repair Mode (Hours 18-28)

Goal: Let the user test one major decision and compare the result to their current plan. If the plan fails, show the minimum changes needed to make it viable.

Checkpoint: "Move out next term" works end to end with current vs. scenario charts, verdict state (feasible / risky / not feasible), and top 3 repair suggestions.

## Phase 4: Polish, Demo Prep & Deploy (Hours 28-36)

Goal: Ship a clean, stable build and rehearse a story-driven demo.

Checkpoint: App is deployed or reliably runnable locally, seed data is ready, backup screenshots exist, and the team can deliver the demo smoothly.

# 5. Demo Script (5 Minutes)

Structure the demo as a story, not a feature tour. Judges should walk away remembering a student problem, a visible crunch point, and a clear decision engine.

| Time | What to Show | Message |
| --- | --- | --- |
| 0:00-0:30 | Problem framing | Students do not just need budgeting tips - they need to know whether a major decision will break their semester financially. |
| 0:30-1:20 | Dashboard / profile | Show a realistic student profile with tuition, part-time income, rent target, debt, and savings. |
| 1:20-2:00 | Crunch month flag | Highlight the month where tuition, reduced work hours, or rent pressure causes the plan to become unstable. |
| 2:00-3:10 | Scenario test | Run "Can I afford to move out next term?" and compare the baseline against the new plan. |
| 3:10-4:10 | Repair mode | Show the top 3 changes that would make the move-out plan feasible, such as lowering rent or delaying the move. |
| 4:10-5:00 | Close | Emphasize that this is a student decision engine with transparent reasoning, not a black-box chatbot. |

# 6. Key Principles

• AI is a helper, not the centerpiece. The product must still work if the explanation layer is turned off.

• One sharp scenario beats many shallow ones. Nail a single high-stakes student decision.

• Show numbers and reasons, not vague advice. Every flag and verdict should be traceable.

• Prefer dashboard state over chat history. Judges remember visible structure more than clever prompts.

• Use one polished seed profile for the demo so the team never depends on live typing under time pressure.

# 7. If You Are Running Out of Time

Cut things that do not change the core story. Protect the features that prove the product is more than a wrapper.

| Things you can cut or simplify | Things you should not cut |
| --- | --- |
| User authentication - use a single demo profile | The dashboard with live profile and monthly runway |
| Advanced natural-language intake - use forms first | At least 3 deterministic risk rules |
| Database persistence - keep state in memory if needed | A working scenario comparison chart |
| Multiple scenario types - support one scenario really well | Repair mode with top 3 recommended adjustments |
| Notifications / reminders - mention as future work | A clear final verdict: feasible, risky, or not feasible |

One-line pitch: We built a semester-aware student finance engine that helps users stress-test major life decisions, find the months where their plan breaks, and see the exact changes needed to make it work.